STOCKTRADE

Full-Stack MERN Stock Trading Platform

Phase-Wise Project Development Document

Document Version: 1.0

Prepared: July 2026

# 1. Project Overview

StockTrade is a full-stack MERN (MongoDB, Express.js, React.js, Node.js) application that allows users to explore stocks, view market trends, execute trades, and manage their investment portfolios in real time.

The platform integrates secure authentication, real-time stock data, and admin moderation to provide a complete stock trading experience for both investors and administrators.

## Project Outcome

- Build a real-world stock trading system using the MERN stack.

- Implement role-based authentication and secure transactions.

- Integrate real-time data visualization using external APIs.

- Develop a responsive, data-driven UI for traders and admins.

- Gain hands-on experience in backend design, security, and scalable architecture.

# 2. System Requirements

## 2.1 Software Requirements

| Component | Details / Purpose |
| --- | --- |
| Operating System | Windows 10/11, macOS, or Linux — supports cross-platform development and testing. |
| Node.js (v16 or above) | Runtime environment for building/managing frontend logic; powers server-side logic and API routing. |
| npm (v8 or above) | Package manager required to install dependencies for React and related libraries. |
| React.js | JavaScript library for building dynamic and responsive user interfaces. |
| Browser | Google Chrome / Firefox (latest version) — for rendering and testing the UI in real time. |
| Express.js | Lightweight web framework for building RESTful APIs. |
| MongoDB | NoSQL database used to store structured and unstructured data related to users, admin, stocks, and transactions. |
| Postman | Tool for testing APIs during development. |
| Visual Studio Code | Preferred code editor with built-in Git and terminal support. |
| Git & GitHub | For version control and collaborative development. |

## 2.2 Hardware Requirements

| Component | Minimum / Recommended Spec |
| --- | --- |
| Processor | Intel Core i5 (8th Gen or above) / AMD Ryzen 5 or better — ensures fast compilation and multitasking during development. |
| RAM | Minimum 8 GB (16 GB recommended) — for handling dev servers, IDEs, and browser testing simultaneously. |
| Storage | At least 1 GB free space — required for package installations, MongoDB setup, and local project files. |
| Display | 1366x768 or higher — recommended for optimal coding experience and layout visualization. |

# 3. Development Phases

The project is organized into seven sequential phases. Each phase lists its objective, key tasks, and expected deliverables so progress can be tracked and reviewed phase by phase.

PHASE 1: ENVIRONMENT SETUP Estimated Duration: 2–3 days

## Objective

Prepare the local development environment, initialize both the frontend and backend projects, and establish version control.

## Key Tasks

- Install Node.js (v18+), MongoDB, and npm.

- Set up a React frontend and Express backend using create-react-app and express-generator.

- Add backend dependencies: express, mongoose, jsonwebtoken, bcryptjs, cors, dotenv, axios.

- Add frontend dependencies: react-router-dom, axios, chart.js, bootstrap.

- Configure .env for MongoDB connection string, JWT secret, and API keys (if integrating a live stock API).

- Initialize Git for version control and connect to a GitHub repository.

Deliverables - Working local dev environment (Node, npm, MongoDB running). - Initialized React app and Express app skeletons. - package.json files with all required dependencies installed. - Configured .env file (excluded from Git via .gitignore). - GitHub repository initialized with first commit.

PHASE 2: DATABASE DESIGN Estimated Duration: 2–3 days

## Objective

Design the MongoDB schema to store user, stock, transaction, and portfolio data in a way that supports fast queries and accurate real-time updates.

## Collections

| Collection | Purpose |
| --- | --- |
| Users | User credentials, profile, and roles (USER / ADMIN). |
| Stocks | Symbol, name, price, daily stats, and historical data. |
| Transactions | Trade details (buy/sell), quantity, price, timestamp. |
| Portfolio | User holdings and balance summary. |

Each transaction links to a user and updates their portfolio in real time.

Deliverables - Mongoose schemas for User, Stock, Transaction, and Portfolio. - Defined relationships (references) between collections. - Indexes planned for frequently queried fields (e.g., stock symbol). - Seed script to populate sample users and stocks for testing.

PHASE 3: APPLICATION DEVELOPMENT Estimated Duration: 1–2 weeks

## Objective

Build out the core backend modules and API endpoints that power registration, stock browsing, trading, portfolio tracking, and admin moderation.

## Modules to Develop

- User Registration and Login (JWT-based).

- Stock Browsing and Search.

- Live Market Dashboard (real-time price updates via API polling).

- Buy/Sell Stocks (trade simulation with virtual balance).

- Portfolio Tracking (current holdings, profit/loss).

- Admin Panel (manage stocks, approve trades, monitor activity).

Implement full CRUD operations, API routing, and form validation across all entities.

Deliverables - REST API endpoints for auth, stocks, trade, portfolio, and admin. - CRUD operations functioning and tested for every entity. - Server-side input validation on all write operations. - Simulated (or real) live price feed powering the market dashboard.

PHASE 4: ROLE-BASED SECURITY Estimated Duration: 3–4 days

## Objective

Secure the application with authentication and authorization so that USER and ADMIN capabilities are correctly separated and protected.

## Key Tasks

- Implement JWT authentication for secure access.

- Define User and Admin roles with route-level protection.

- Use bcrypt.js for password encryption.

- Apply CORS and secure API endpoints.

- Handle session management via tokens and protected routes.

Deliverables - Auth middleware verifying JWTs on protected routes. - Role-guard middleware restricting admin-only endpoints. - Passwords stored only as bcrypt hashes, never in plain text. - CORS policy configured on the Express server.

PHASE 5: FRONTEND INTEGRATION Estimated Duration: 1–2 weeks

## Objective

Build a responsive React interface that consumes the backend APIs and gives users and admins an intuitive way to interact with the platform.

## Key UI Components

- Navigation Bar with links to Dashboard, Portfolio, and Market.

- Home Page → Market overview and featured stocks.

- Stock Detail Page → Price chart, company info, buy/sell options.

- Portfolio Page → List of owned stocks with profit/loss visualization.

- Admin Dashboard → Manage users, stock listings, and transactions.

Use React.js with Bootstrap / Material-UI for a responsive and modern UI. Integrate Chart.js or Recharts for data visualization, and Axios for API communication.

Deliverables - Fully wired React app consuming all backend endpoints. - Responsive layouts (desktop, tablet, mobile) using Bootstrap. - Live-updating charts on the stock detail page. - Protected client-side routes matching backend role restrictions.

PHASE 6: TESTING & VALIDATION Estimated Duration: 3–5 days

## Objective

Verify that every module behaves correctly, handles bad input gracefully, and works consistently across devices and browsers.

## Key Tasks

- Test CRUD functionality for all entities.

- Validate user inputs on registration, login, and trading forms.

- Ensure accurate balance updates and transaction history.

- Validate admin moderation workflows and secure access control.

- Test responsiveness across devices and browsers.

Deliverables - Test cases / checklist covering auth, trading, and admin flows. - Verified balance and portfolio accuracy after multiple trades. - Cross-browser and cross-device responsiveness sign-off. - Bug list with resolution status for issues found during testing.

PHASE 7: MONITORING & OPTIMIZATION Estimated Duration: Ongoing

## Objective

Tune performance, harden error handling, and refactor the codebase for long-term scalability and maintainability.

## Key Tasks

- Optimize MongoDB queries using indexing on frequently accessed fields (e.g., stock symbol).

- Enable server logging and centralized error handling in Express.

- Optimize React rendering and API calls with caching or useSWR.

- Refactor controllers and services for scalability and clean separation of concerns.

Deliverables - MongoDB indexes on high-traffic query fields. - Centralized Express error-handling middleware. - Reduced redundant API calls on the frontend via caching. - Refactored, modular controller/service layer in the backend.

# 4. Phase Summary Timeline

| Phase | Focus Area |
| --- | --- |
| Phase 1 | Environment Setup |
| Phase 2 | Database Design |
| Phase 3 | Application Development |
| Phase 4 | Role-Based Security |
| Phase 5 | Frontend Integration |
| Phase 6 | Testing & Validation |
| Phase 7 | Monitoring & Optimization |