Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 11 July 2026 |
| --- | --- |
| Team ID | Chiranjeevi Chiru, Roshinipriya Elecombadu, Kamakshi Gangarapu, Kavitha Paligala, Kammannagari Kundanasree (Team Lead) |
| Project Name | StockTrade - MERN Stock Trading Platform (ShopZ E-Commerce) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Kammannagari Kundanasree |
|  |  | USN-2 | As a user, my password is securely hashed (bcrypt) so my credentials stay protected. | 1 | High | Chiranjeevi Chiru |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application by entering email & password and receive a JWT. | 1 | High | Roshinipriya Elecombadu |
| Sprint-2 | Market Dashboard | USN-4 | As a user, I can view a live-updating list of stocks with current prices. | 3 | High | Kamakshi Gangarapu |
| Sprint-2 |  | USN-5 | As a user, I can open a stock's detail page with a live price chart. | 2 | Medium | Kavitha Paligala |
| Sprint-3 | Trading | USN-6 | As a user, I can buy a stock using my virtual cash balance. | 3 | High | Kammannagari Kundanasree |
| Sprint-3 |  | USN-7 | As a user, I can sell a stock that I own. | 3 | High | Chiranjeevi Chiru |
| Sprint-3 | Portfolio | USN-8 | As a user, I can view my current holdings with profit/loss. | 2 | High | Roshinipriya Elecombadu |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 01 Jul 2026 | 06 Jul 2026 | 4 | 06 Jul 2026 |
| Sprint-2 | 5 | 6 Days | 07 Jul 2026 | 12 Jul 2026 | 5 | 12 Jul 2026 |
| Sprint-3 | 8 | 6 Days | 13 Jul 2026 | 18 Jul 2026 | 8 | 18 Jul 2026 |
| Sprint-4 | 6 | 6 Days | 19 Jul 2026 | 24 Jul 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts